# MASTER IMPLEMENTATION PLAN (MIP)

Project Name: Exora — Enterprise Examination & Proctoring Platform

Document Version: 3.0.0-MIP

## 1. Phased Execution Roadmap

### Phase 1: Foundation & Architecture Audit (Days 1–3)

- [x] Audit existing repository structure and confirm TypeScript type safety.

- [x] Implement robust safeStorage helper in src/lib/storage.ts with multi-tier fallbacks.

- [x] Wrap application root entries with PortalErrorBoundary to eliminate blank screen crashes in SEB.

### Phase 2: UI Redesign & Direct-to-Dashboard Migration (Days 4–7)

- [x] Purge manual room-code entry forms in favor of direct student dashboard authentication.

- [x] Integrate StudentDashboard.tsx featuring metric cards, active departmental quiz triggers, and history tables.

- [x] Apply Enterprise SaaS Tailwind design system tokens, Space Grotesk font bindings, and dark mode classes across all components.

### Phase 3: Exam Workspace & Sidebar Refinement (Days 8–10)

- [x] Build the right-side exam sidebar containing the live countdown timer, interactive question palette grid, and prominent "Finish Exam" button.

- [x] Implement automated skip-handling logic for unattempted questions upon session finalization.

- [x] Verify smooth exit flow returning students directly to their dashboard control center.

### Phase 4: Quality Assurance, SEB Testing & Deployment (Days 11–14)

- [x] Perform cross-browser testing inside Safe Exam Browser simulated desktop profiles.

- [x] Validate Supabase RLS policies, network timeout error boundaries, and fallback question triggers.

- [x] Execute production build compilation (npm run build) and deploy finalized assets to hosting infrastructure.